HASE 1 — Basic Minimax in Your Agent (1–2 days)

Goal: Replace “random move” with simple minimax in agent.py.

Tasks:

- Implement a recursive minimax with:

  - Small fixed depth (1–2).

  - Very simple evaluation (e.g. material sum).

- Use:

  - list_legal_moves_for(board, player) for move generation.

  - Board copy + move application to simulate future positions.

- In agent(board, player, var):

  - Loop over legal moves.

  - For each move, call minimax on the resulting board.

  - Choose the move with the best score.

Deliverable:

- A working but simple minimax agent that plays legal games.

PHASE 2 — Alpha–Beta Pruning + Move Ordering (1–2 days)

Goal: Make search deeper and faster.

Tasks:

- Extend minimax → alpha–beta search:

  - Use alpha and beta bounds.

  - Prune when alpha ≥ beta.

- Add basic move ordering:

  - Try captures / checks / promotions first.

- Optionally start a simple transposition table (memorisation) using a Python dict keyed by board state.

Deliverable:

- alphabeta(...) replacing minimax, running noticeably faster.

PHASE 3 — Heuristic Evaluation Function (1–3 days)

Goal: Design a better evaluation for non-terminal positions.

Include at least:

- Material balance (piece values tuned for this 5×5 game).

- Mobility (number of legal moves for you − opponent).

- King safety (penalty for being in check / vulnerable).

- Pawn advancement and promotion potential.

Deliverable:

- evaluate(board, player) returning a numeric score used by alpha–beta.

PHASE 4 — Time Management + Iterative Deepening (1–2 days)

Goal: Avoid thinking-time timeout (which loses the game).

Tasks:

- Read the available thinking time from var.

- Use time.perf_counter() to track elapsed time.

- Implement:

  - time_exceeded(start_time, budget) with a small safety margin.

  - Iterative deepening at the root:

    - depth 1 → depth 2 → depth 3 → … until time almost used.

- Always keep track of the “last complete best move” and return it if time is nearly out.

Deliverable:

- Root search that never times out and always returns a legal move.

PHASE 5 — Integrate into Final agent.py (ongoing)

Goal: Have a clean, modular single file that follows the coursework rules.

Suggested structure inside agent.py:

- agent(board, player, var) – entry point.

- search_root(...) – iterative deepening + best move selection.

- alphabeta_root(...) – one ply at root.

- alphabeta(...) – recursive alpha–beta.

- generate_all_moves(board, player) – wrapper over list_legal_moves_for.

- apply_move(board, piece, move) / board copy helper.

- is_terminal(board, player) – checks win/lose/draw conditions.

- evaluate(board, max_player) – heuristic.

- Optional: transposition table helpers.

- time_exceeded(...) – time control.

Deliverable:

- Final agent.py implementing your strategy end-to-end.

PHASE 6 — Testing, Tuning, and Optimisation (continuous)

Goal: Make the agent competitive and stable.

Tasks:

- Test locally with:

  - test_fullgame.py

  - Different sample setups.

- Check:

  - No illegal moves.

  - No timeouts.

  - Reasonable search depth and node count.

- Tune:

  - Piece values and heuristic weights.

  - Default depth limits / time margins.

  - Move ordering priorities.

  - Memorisation usage (e.g., when to clear the transposition table).

Deliverable:

- A tuned agent ready for:

  - Part 1 vs basic Opponent.

  - Part 2 vs competitive Opponent.

- 3–5 slide mini-presentation explaining:

  - Your search algorithm.

  - Evaluation function.

  - Time management and optimisations.